SLA Pharma

Project Management Tool

Implementation Plan with Claude Code

Recommended Skills, Plugins & Connectors

Version 2.0 — Claude Code Edition

March 2025

# 1. Executive Summary

This document outlines a revised implementation strategy for the SLA Pharma Project Management Tool (SLAPM) using Claude Code as the primary development framework. Claude Code enables rapid, AI-assisted full-stack development with integrated agent-based capabilities.

Key advantages of Claude Code approach:

- Rapid prototyping and iteration with AI-generated code

- Integrated full-stack development (frontend + backend in one workflow)

- MCP connectors for third-party services (Google Drive, database, etc.)

- Built-in terminal and file management

- Reduced time-to-market (8-12 weeks vs. 16 weeks traditional)

# 2. Claude Code Framework Overview

## 2.1 What is Claude Code?

Claude Code is a command-line development agent that leverages Claude's AI capabilities to write, test, and deploy code. It operates as a terminal-driven IDE with AI assistance, allowing developers to work in natural language while Claude generates and manages production-ready code.

Claude Code is ideal for SLAPM because it enables rapid iteration, automatic testing, and seamless MCP integration for third-party services.

## 2.2 Claude Code Installation & Setup

- Install via npm: npm install -g @anthropic-ai/claude-code

- Requires Node.js 18+ (LTS recommended)

- Set Claude API key: export ANTHROPIC_API_KEY=your-key

- Initialize project: claude-code init

- Supports macOS, Linux, and Windows (WSL2)

- Integrates with Git for version control

## 2.3 Key Features for SLAPM Development

- Agentic code generation — describe features, Claude Code writes them

- MCP server integration — connect to Google Drive, databases, APIs

- Automated testing — generate and run unit/integration tests

- File & project management — create/edit files via natural language

- Built-in terminal execution — run shell commands, install packages

- Error diagnosis — Claude auto-detects and fixes build issues

# 3. Recommended Technology Stack

## 3.1 Frontend Stack

Optimized for Claude Code rapid development:

| Technology | Selection | Why Claude Code-friendly |
| --- | --- | --- |
| Framework | React 18 + TypeScript | Industry standard, excellent Claude support |
| UI Library | Shadcn/ui + Tailwind CSS | Excellent AI code gen, composable |
| State Mgmt | Zustand or Redux Toolkit | Minimal boilerplate, easy to auto-generate |
| Kanban/DnD | React Beautiful DnD | Well-tested, easy to scaffold |
| Real-time | Socket.io + React hooks | Simple to debug, AI-friendly |
| Build Tool | Vite | Fast, minimal config |
| HTTP Client | TanStack Query + Axios | Caching, retry, easy patterns |

## 3.2 Backend Stack

| Technology | Selection | Claude Code Benefits |
| --- | --- | --- |
| Framework | Express.js + TypeScript | Simple, predictable patterns |
| Database | PostgreSQL + Prisma ORM | Type-safe schemas, auto-migration |
| Auth | Passport.js + Google OAuth2 | Middleware-based, extensible |
| Caching | Redis (optional) | Session management, rate-limiting |
| Job Queue | Bull + Redis | Background tasks, notifications |
| Testing | Jest + Supertest | Easy to scaffold, run, verify |
| Deployment | Docker + Railway/Render/Fly | One-click deploy, minimal config |

# 4. MCP Connectors & Integrations

## 4.1 What are MCP Servers?

Model Context Protocol (MCP) servers are standardized interfaces that allow Claude Code to interact with external services (databases, APIs, file systems) securely. Claude Code can directly invoke MCP tools during development and testing.

For SLAPM, MCP connectors eliminate manual API integration code and provide Claude Code with direct access to services.

## 4.2 Recommended MCP Connectors for SLAPM

### 1. Google Drive MCP

Purpose: File upload, download, sharing, folder structure management

Claude Code Integration: Claude can directly generate OAuth flow, auto-create folder hierarchies, and manage permissions

- Capabilities: upload, download, list, share, move, delete, create folders

- Authentication: OAuth 2.0 (no credential storage)

- npm Package: @google-cloud/drive (via googleapis library)

- Claude Code Usage: Describe 'auto-sync project hierarchy to Google Drive', Claude generates the code

### 2. PostgreSQL/Database MCP

Purpose: Direct database access for schema inspection, query building, migrations

Claude Code Integration: Claude can inspect schema, auto-generate Prisma models, run migrations

- Tool: Prisma (ORM) + Prisma Studio for visual database management

- MCP Alternative: Direct PostgreSQL driver + custom MCP wrapper

- npm Package: @prisma/client, prisma (CLI)

- Claude Code Usage: Describe 'add task assignment table', Claude auto-generates migration

### 3. GitHub/Git MCP

Purpose: Version control, CI/CD integration, pull request automation

Claude Code Integration: Claude commits changes, creates PRs, reviews diffs

- Capabilities: commit, push, create branch, generate PR description, merge

- npm Package: simple-git (Node.js wrapper)

- Claude Code Usage: 'Commit current kanban feature' → auto-commits with descriptive message

### 4. Slack MCP (Optional)

Purpose: Send notifications, share updates, integrate alerts

Claude Code Integration: Claude can send task/milestone notifications directly to Slack

- Capabilities: send messages, post blocks, thread replies

- npm Package: @slack/web-api

- Claude Code Usage: 'Send Slack alert when task overdue' → Claude writes the handler

### 5. SendGrid/Email MCP (Optional)

Purpose: Email notifications for milestones, deadlines, assignments

Claude Code Integration: Claude generates email templates and handlers automatically

- npm Package: @sendgrid/mail

- Claude Code Usage: 'Add email notification for task assignment' → templates + code

## 4.3 Setting Up MCP Connectors in Claude Code

Configuration:

- Create .env.local file with service credentials

- Register MCP in claude-code.config.js

- Run claude-code init-mcp to enable connectors

- Test with claude-code test:mcp

# 5. Recommended Skills & Plugins

## 5.1 What are Skills?

Skills are reusable code templates and best-practice patterns that guide Claude Code development. They encapsulate domain expertise and allow Claude to generate higher-quality code with specific patterns.

Skills are configured in ~/.claude-code/skills/ and can be project-specific or global.

## 5.2 Recommended Skills for SLAPM

### 1. Web Artifacts Builder Skill

Location: /mnt/skills/examples/web-artifacts-builder/SKILL.md

Use Case: Rapid React component generation, multi-component artifacts, state management

Benefits for SLAPM: Claude can build entire feature modules (kanban board, list view, task details) in one prompt

- Covers: React hooks, component composition, routing, shadcn/ui patterns

- Command: claude-code skill:enable web-artifacts-builder

### 2. Frontend Design Skill

Location: /mnt/skills/public/frontend-design/SKILL.md

Use Case: Production-grade UI components, accessibility, responsive design

Benefits for SLAPM: Ensures professional appearance, accessible kanban/list views, mobile optimization

- Covers: Tailwind CSS optimization, color schemes, layout patterns, mobile-first

- Command: claude-code skill:enable frontend-design

### 3. MCP Builder Skill

Location: /mnt/skills/examples/mcp-builder/SKILL.md

Use Case: Creating custom MCP servers for integrations, wrapping external APIs

Benefits for SLAPM: Claude auto-generates MCP servers for custom workflows (e.g., Google Drive sync, notifications)

- Covers: FastMCP (Python) and MCP SDK (Node.js) patterns

- Command: claude-code skill:enable mcp-builder

### 4. Theme Factory Skill

Location: /mnt/skills/examples/theme-factory/SKILL.md

Use Case: Rapid color scheme, typography, and branding customization

Benefits for SLAPM: Apply SLA Pharma branding (colors, logos, fonts) across entire app in minutes

- 10 pre-set themes + custom theme generation

- Command: claude-code skill:enable theme-factory

### 5. Skill Creator Skill

Location: /mnt/skills/examples/skill-creator/SKILL.md

Use Case: Create project-specific skills as you build SLAPM

Benefits for SLAPM: Document SLAPM-specific patterns (task creation, kanban layout) as reusable skills

- Allows team to build custom skills for repetitive patterns

- Command: claude-code skill:create my-slapm-patterns

# 6. Revised Implementation Roadmap (Claude Code Edition)

## 6.1 Timeline: 8–12 Weeks (vs. 16 weeks traditional)

## 6.2 Phase 1: MVP Core (Weeks 1–3)

Parallel frontend + backend development with Claude Code:

- Week 1: Initialize project, database schema, Prisma models

  - Command: 'claude-code init slapm && claude-code generate:db-schema'

- Express API scaffolding, authentication (OAuth 2.0)

  - Claude generates: /api/auth, /api/tasks, /api/projects routes

- React frontend setup (Vite + TypeScript + Tailwind)

  - Command: 'claude-code generate:react --component Dashboard --with-zustand'

- Week 2: Kanban board (React Beautiful Dnd)

  - Claude builds: KanbanBoard.tsx with drag-drop, status columns

- List view (TanStack Table/DataTable)

  - Claude generates: TaskList.tsx with filtering, sorting, pagination

- Task CRUD endpoints + React hooks

  - useTask.ts, useTasks.ts with TanStack Query

- Week 3: User roles & access control

  - Claude generates RBAC middleware + permission checks

- Deadline tracking + simple alerts

## 6.3 Phase 2: Google Drive & Milestones (Weeks 4–6)

- Week 4: Google Drive OAuth + file upload

  - Enable Google Drive MCP connector

  - Command: 'claude-code integrate:gcloud'

  - Claude generates: /api/drive/upload, drive.service.ts

- Auto-create folder hierarchy in Google Drive mirroring projects

  - Claude generates: syncDriveStructure() function

- Week 5: Milestone management

  - Claude generates: Milestone model, CRUD endpoints, React component

- Milestone status tracking & alerts

- Week 6: Email notifications (SendGrid MCP)

  - Claude auto-generates: email templates, Bull job handlers

- Real-time updates via Socket.io

## 6.4 Phase 3: Advanced Features (Weeks 7–9)

- Week 7: Comments & activity logs

  - Claude generates: Comment model, nested replies, activity stream

- Gantt chart view (Recharts integration)

  - Claude generates: GanttChart.tsx with timeline visualization

- Week 8: Dashboard & KPI widgets

  - Claude generates: Dashboard.tsx with charts, metrics cards

- CSV/PDF export

  - Claude generates: exportService.ts with pdfkit, csv generation

- Week 9: Mobile responsiveness & UI polish

  - Claude refactors: Tailwind breakpoints, responsive components

- Apply branding theme (Theme Factory skill)

## 6.5 Phase 4: QA & Launch (Weeks 10–12)

- Week 10: Automated testing

  - Claude generates: Jest test suites, Supertest integration tests

  - Command: 'claude-code test:generate --coverage'

- User acceptance testing (UAT) with SLA team

- Week 11: Security audit & data protection

  - Claude scans: SQL injection, XSS, CSRF vulnerabilities

  - Command: 'claude-code security:scan'

- Performance optimization

  - Claude profiles: bundle size, database queries, render performance

- Week 12: Production deployment

  - Claude builds: Dockerfile, Railway/Render deployment config

  - Team training & documentation auto-generation

  - Command: 'claude-code docs:generate'

# 7. Deployment & Infrastructure

## 7.1 Recommended Deployment Stack

Claude Code simplifies deployment with auto-generated configuration:

| Component | Recommendation | Claude Code Support |
| --- | --- | --- |
| Containerization | Docker (multi-stage) | Auto-generates Dockerfile |
| Platform | Railway, Render, or Fly.io | One-click deploy, auto-scaling |
| Database | PostgreSQL (managed: Supabase, Railway) | Prisma handles migrations |
| Frontend | Vercel, Netlify | Auto-builds from Git, preview deploys |
| Monitoring | Sentry, Datadog, LogRocket | Claude generates config |

## 7.2 Claude Code Deployment Commands

- claude-code build — builds optimized frontend + backend

- claude-code deploy — pushes to staging/production

- claude-code test — runs full test suite

- claude-code logs — streams production logs

- claude-code rollback — reverts to previous version

# 8. Revised Budget & Resource Estimate

## 8.1 Development (One-Time)

Claude Code reduces development hours significantly:

| Component | Traditional | Claude Code | Savings |
| --- | --- | --- | --- |
| Backend & Database | 200 hrs | 80 hrs | 60% |
| Frontend (React) | 180 hrs | 60 hrs | 67% |
| Google Drive Integration | 80 hrs | 20 hrs | 75% |
| Testing & QA | 100 hrs | 40 hrs | 60% |
| TOTAL | 560 hrs | 200 hrs | 64% |

## 8.2 Cost Summary

Traditional Approach: ~$33,600 (560 hrs @ $60/hr)

Claude Code Approach: ~$12,000 (200 hrs @ $60/hr)

Total Cost Reduction: 64% ($21,600 savings)

Annual Operations: ~$15,000/year (same as before)

# 9. Getting Started with Claude Code

## 9.1 Prerequisites

- Node.js 18+ (LTS: 18.19 or 20.10+)

- Claude API key (from Anthropic dashboard)

- Git installed for version control

- PostgreSQL (local or managed: Supabase, Railway)

- Google Cloud account for Drive OAuth

## 9.2 Project Initialization

Step-by-step setup:

- Install Claude Code: npm install -g @anthropic-ai/claude-code

- Initialize project: claude-code init slapm

- Enable skills:

  - claude-code skill:enable web-artifacts-builder

  - claude-code skill:enable frontend-design

  - claude-code skill:enable mcp-builder

- Connect MCP connectors:

  - claude-code mcp:connect google-drive

  - claude-code mcp:connect sendgrid (optional)

- Start development: claude-code dev

## 9.3 Example Commands (Phase 1 Development)

Sample interaction flow:

- claude-code generate:db --tables users,projects,tasks,subprojects --relationships

  - → Claude generates Prisma schema with all relationships

- claude-code generate:api --endpoint tasks --methods CRUD

  - → Claude generates Express routes, controllers, services

- claude-code generate:react --component KanbanBoard --with-zustand --with-dragdrop

  - → Claude generates React component with state management

- claude-code test:generate --coverage-target 80

# 10. Conclusion

Building SLAPM with Claude Code offers:

- 64% reduction in development hours (560 → 200 hrs)

- Faster time-to-market (8–12 weeks vs. 16 weeks)

- Lower development cost (~$12,000 vs. $33,600)

- AI-assisted testing, security scanning, and documentation

- Seamless MCP integration for third-party services

- Production-ready code with built-in best practices

- Scalable architecture supporting 13+ users (8 employees + 5 consultants)

Ready to begin development? Start with Phase 1 (MVP core) and use Claude Code to scaffold the database, API, and frontend in parallel.